| BUSINESS PROCESS MAPPING |  |  |  |
| --- | --- | --- | --- |
| Title : CR ESS-HR – Additional Menu Permintaan Tenaga Kerja (PTK) & Integrasi ESS-HR dengan Web Recruitment & SAP |  |  |  |
| User Name | [Nama User] | Phone/HP/Email : | [Email / No. HP] |
| Dept. Head | [Nama Dept. Head] | Phone/HP/Email : | [Email / No. HP] |
| Company | PT Isuzu Astra Motor Indonesia |  |  |
| Proposed by | IT Manage Service |  |  |
| Application | ESS-HR |  |  |

| Statement Scope of Work |
| --- |
| Penambahan dan improvement proses PTK, monitoring kandidat, administrasi kandidat, serta integrasi data ESS-HR dengan Web Recruitment dan SAP. |
| Business Process Justification (Background) |
| Proses recruitment dan administrasi kandidat masih memiliki aktivitas manual dan belum seluruhnya terintegrasi antar-system. Improvement dilakukan untuk meningkatkan efektivitas proses dan konsistensi data. |
| Design Flow |  |
| Create PTK -> Approval PTK -> Posting Recruitment -> Candidate Process -> FLK -> PKB -> Verification -> Integrasi SAP |  |
| Penjelasan Flow : User membuat PTK dan melakukan proses approval. Setelah approved, kebutuhan recruitment diteruskan ke Web Recruitment. Kandidat yang lolos melanjutkan administrasi hingga data diverifikasi dan dikirim ke SAP. |  |
| Effort & Resource Needed A. Implementasi : +/- 40 Mandays B. Resource yang dibutuhkan : Business Analyst, Developer, Tester, Technical Lead |  |
| Plan & Activity |  |
| Requirement & Analysis -> Design -> Development -> Internal Testing -> UAT -> Training -> Go Live -> Post Go Live Support |  |
| Software, Hardware and Infrastructure Request |  |
| Menggunakan existing application server, database, dan integration service. Tidak terdapat penambahan hardware baru. |  |
| Business Benefit |  |
| Mengurangi proses manual, meningkatkan traceability proses recruitment, mempercepat administrasi kandidat, dan menjaga konsistensi data antar-system. |  |

| Approved by Microsoft Technical Lead, Nama : ____________________ Tanggal : __________________ | Approved by Technical Advisor, Nama : ____________________ Tanggal : __________________ | Approved by User Representative, Nama : ____________________ Tanggal : __________________ |
| --- | --- | --- |